## Slide 1: Scrum-Agile in SNHU Travel
Ian Cluett
CS250

## Slide 2: The Various Agile Roles
Product Owner
Scrum Master
Tester
Developer

## Slide 3: Product Owner Scrum Master
Responsible for maximizing the value of the product
Defines and refines the product backlog
Answers team questions
Acts as a coach for Scrum concepts
Facilitates Scrum events
Is NOT a boss to the team but rather a peer with knowledge of agile (Agile Learning Labs, 2024)

## Slide 4: Developer Tester
A broad role that varies per type of work but consists of a few aspects that don’t change:
Creating the plan for tackling the sprint
Prioritizing quality by following the Definition of Done
Changing their plan as needed
Utilizing teamwork to avoid islands of expertise (Cobb, 2015)
Like developers, but they bring a focus of test-driven development to the team
Often work with Product Owner to create meaningful test cases
Work with developers to create working and tested products for launch

## Slide 5: The Various Agile Phases
The Sprint
Daily Scrum
Sprint Review
Sprint Retrospective

## Slide 6: The Sprint
Fixed length events that involve sprint planning, daily scrums, sprint reviews, and sprint retrospectives (Schwaber, 2020)
During each sprint, our Product Backlog is refined
Short lengths of less than one month to limit risk and costs, decrease complexity, and increase learning
This is where our progress is made

## Slide 7: Daily Scrum
A short, typically no longer than 15 minutes, meeting held at the same time every day
Each member discusses what they are working on, how progress is coming, and something that is impeding their progress
This is useful for getting everyone on the same page each day

## Slide 8: Sprint Review
Held at the end of a sprint, this meeting involves both the team and the stakeholders
Used to see what was accomplished and what has changed
What happens next is often discussed during the review
A time for discussion not presentation

## Slide 9: Sprint Retrospective
Held with just the team, this meeting is used to identify how well the latest sprint went
Different from the review in that it is meant for the team to identify any issues or things that went well
This is the final phase of the sprint cycle before the next sprint starts

## Slide 10: Explaining the Waterfall Model
Step 1
Step 2
Step 3

## Slide 11: The Waterfall Model
A system in which each development process is completed one by one (Justice, 2023)
Once a process is completed the team does not go back
Used when the end goal is clearly defined and there is very low uncertainty within the project

## Slide 12: Phases of the Waterfall cycle
Like agile, there are phases within the waterfall cycle
These are rigid and generally are not changed or redone during development
The cycle typically looks like something as outlined below:
Define Requirements
Deploy
Maintain
Plan/Design
Test
Implement/Build

## Slide 13: Waterfall v. Agile
Step 1
Step 2
Step 3
Sprint Planning
Daily Scrum
Sprint Review
Sprint Retrospective

## Slide 14: Pros of the Methodologies
Adaptive to changes
Accepting to user feedback
Delivers frequent working software
Encourages collaboration
Simple structure
Easier budget estimation
Easier to manage
Well defined end goal
Waterfall
Agile

## Slide 15: Cons of the Methodologies
Less predictability
Low structure allows for unintentional side tracking
Shifting goals create uncertainty
Can be slow to adopt by a team used to waterfall
Change is difficult due to the rigid structure
Low stakeholder involvement
Testing is performed after development
Can be more expensive in the long run than agile
Waterfall
Agile

## Slide 16: Waterfall v. Agile
Both methodologies have their uses depending on type of project
It is up to the team to determine which methodology is best
Smaller projects may benefit from waterfall while large and variable projects may benefit from agile

## Slide 17: Sources
Agile Learning Labs. (2024). Scrum: A Breathtakingly Brief And Agile Introduction.
https://agilelearninglabs.com/resources/scrum-introduction/
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Justice, J. (2023, March). What is Waterfall Development? Advantages and disadvantages of waterfall model. Agile Business Institute.
https://en.abi-agile.com/waterfall-methodology/
Schwaber, K., & Sutherland, J. (2020, November).. The Scrum Guide The Definitive Guide to Scrum: The Rules of the Game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf